  - PROCEDURE FOR PLANING BEAD WIRE

    - SCOPE

The Objective is:

- To plan the production to ensure the delivery promising date

- To keep finished goods stocks at minimum level

- To minimize the work –in-progress

- To Minimize the idle time due to non-availability of materials

- To ensure optimum utilization of machines and man

    - RESPONSIBILITY

Overall responsibility of production planning lies with the Senior Planning Manger further it is assisted by Senior Assistant Planning Manager

    - PROCEDURE STEPS

- The Bead Wire production plan is prepared using the Pre-actor Planning Board.

- The Bead Wire production plan is prepared on a weekly basis by the Planning department according to the specifications released by R&D and the approved production norms provided by the Production Manager/COP.

- The Bead Wire production plan is developed by considering the Weekly Press Plan, actual stock levels, item-wise machine allocation, and labor availability.

- The Bead Wire plant must strictly adhere to the production plan when executing daily Bead Wire production.

- If any adjustments to the plan are required, they should be communicated immediately after the release of the production plan for the following week.

- The weekly plan will be issued on Wednesday of each week.

- The Bead Wire plant is not permitted to produce more Bead Wires than the plan requirement (overruns are not allowed).

- For BC category items, if the weekly plan quantity of a particular Bead Wire item is too small (less than 3,000 units), it should be planned and produced in a single run per week to achieve production efficiencies.

- Regarding point 7, if further consideration is required, please provide your comments.

- Here after  planning dept will use IFS  stocks  to do Bead Wire  workings

- Bead Wire Plant and Building section should ensure the accuracy of the Bead Wire stocks available at IFS at any given time

    - PROCDURE ACTIVITIES TO BE PERFORMED

| No | Description | Responsibility |
| --- | --- | --- |
| 01 | Before commence the workings , ask Bead wire section to report the production to IFS to ensure updated stocks are available in the system | Planner / PM in Bead Wire Plant |
| 02 | Same time , check whether all the vulcanize tyre qty produced on last day were reported to the IFS | Planner / PM in Press Section |
| 03 | According to that , it is necessary to ensure that updated Bead wire inventory is available at IFS in all stock locations | Planner |
| 04 | Get Bead Wire stock from IFS | Planner |
| 05 | Get Bead Wire requirement for next week plan from PreActor | Planner |
| 06 | Call Bead Wire working sheet ( Format is shown in the attachment) | Planner |
| 07 | Enter IFS stocks , requirement and decide the no of Bead Wire required for next week plan | Planner |
| 08 | Create Shop orders at IFS and import those shop orders to Preactor | Planner |
| 09 | Do scheduling in the Planning Board considering the Standard machine allocation and labor availability | Planner |
| 10 | Send Bead Wire Plan to Bead Wire Plant | Planner |
| 11 | Call comments to the Plan | Planner /PM in Bead Wire Plant |
| 12 | Adjust the plan , if necessary | Planner |
| 13 | Finalize the Plan and send to Bead Wire Plant | Planner |
| 14 | Bead Wire Plant should execute the Plan | PM in Bead Wire section |
| 15 | Report daily production to IFS | PM in Bead Wire section |
| 16 | Apply same procedure to revise the plan due to production losses at Bead Wire Plant on daily basis | Planner/ PM in Bead Wire section |
| 17 | Prepare Daily production report ( Target Vs Actual ) including rejections and send to AGM (Pro Co) | PM in Bead Wire section |
| 18 | This report will be sent to management on daily basis | AGM ( Pro Co ) |